Team Cognivolve

# Project: ClauseIQ

September 14, 2026

# Problem Statement:

Independent professionals(freelancers, gig workers, employees) currently face a dangerous 'blind spot': they must either sign complex, predatory contracts they cannot afford to legally review, or risk massive privacy breaches by feeding sensitive, confidential agreements into cloud-based AI.

# Our Solution:

ClauseIQ ends this trade-off with a zero-knowledge, on-device auditor that reveals hidden risks and generates negotiation power without a single byte of data ever leaving the user's machine.
This platform will also be localized to offer multilingual capabilities and follow up with laws/clauses that are jurisdiction specific.

# Goals:

Week 1: Foundations & Validation (March 15th – March 21st)

1. Documentation: Problem Statement & Surveys

- Action: Conduct a quick user survey. Send a Google Form to 20+ freelancers/seniors. Ask: "Have you ever signed a contract without reading the fine print?" and "Would you trust a cloud AI with a confidential contract?"(Questionnaire Prepared by Customer Reach Lead)

- Deliverable: Problem Statement Doc + Survey Result Charts + Photos of our team "interviewing" peers.

2. PRS (Product Requirements Specification)

- Action: Finalize the PRS using the template. Explicitly define the 7-page limit for the local tier as a core constraint.

3. Use & Throw Prototype

- Build a simple working web app that resembles our product. We’ll first focus on the local processing mode using WebLLM and then proceed to integrate the Cloud based secure mode.

Week 2: The "Show & Tell" Push (March 22nd – March 28th)

1. Complete the prototype

2. Prepare the Presentation

3. Final Review

# Specifications:

### Refined Technical Implementation Strategy (The Logic Flow)

For MVP:

- Phase 1: Extraction. Use the WebLLM and pdf parsing models to extract &  identify four key sections: Payment, Termination, Intellectual Property, and Liability.

- Phase 2: RAG Verification. Compare the text in these sections against our "Static Knowledge Base" (which includes the red flags mentioned above).

- Phase 3: Risk Scoring.

  - Low (Green): Standard clauses, clear payment terms.

  - Medium (Yellow): Vague scope, long payment cycles (Net-60).

  - High (Red): Unlimited liability, no kill fee, IP transfer before payment.

- Phase 4: Negotiation Scripting. The agent doesn't just complain; it provides a professional counter-clause that the freelancer can copy and paste into an email.

# Current Team Progress:

| Target Item | Responsible Lead | Status | Completed Date |
| --- | --- | --- | --- |
| - PS Document |  | To Do |  |
| - User Surveys(US) | Customer Reach Lead | To Do |  |
| - US Promo Video |  | To Do |  |
| - PRS |  | To Do |  |
| - PPT Presentation |  | To Do |  |